## Slide 1: Project Manager Skills
Project Management Institute. (2017). A guide to the project management body of knowledge (PMBOK guide), 6th Edition.
Newtown Square, Pa: Project Management Institute

## Slide 2: Project Manager Skills
Leadership
Team Building
Motivation
Communication
Influencing
Decision Making
Political & Cultural Awareness
Negotiation
Trust Building (removed 2017)
Facilitating (added 2017)
Conflict Management
Coaching
Project Management Institute. (2017). A guide to the project management body of knowledge (PMBOK guide) 6th Edition.
Newtown Square, Pa: Project Management Institute, p. 552.

## Slide 3: LEADERSHIP
Focusing the efforts of a group of people toward a common goal and enabling them to work as a team.
The ability to get things done through others.
Respect and trust, rather than fear and submission, are the key elements of effective leadership.
Effective leadership is critical during the beginning phases of a project when the emphasis is on communicating the vision and motivating and inspiring project participants to achieve high performance.

## Slide 4: TEAM BUILDING
The process of helping a group of individuals, bound by a common purpose, to work with each other, the leader, external stakeholders, and the organization.
The result of good leadership and good team building is teamwork.

## Slide 5: MOTIVATION
Involves the creation of an environment to meet project objectives while providing maximum satisfaction related to what people value most.
  Job satisfaction
  Challenging work
  Sense of accomplishment
  Achievement and growth
  Sufficient financial compensation
  Rewards and recognition important to the individual

## Slide 6: COMMUNICATION
“...one of the single biggest reasons for project success or failure. “
Effective communication within the project team and between the project manager, team members, and all external stakeholders is essential.
Openness in communication is a gateway to teamwork and high performance.
  Improves relationships among team members
  Creates mutual trust.
Be aware of the communication styles of other parties, cultural issues, relationships, personalities, and overall context of the situation.
Be a good listener

## Slide 7: INFLUENCING
A strategy of sharing power and relying on interpersonal skills to get others to cooperate towards common goals.
Accomplished through:
  Leading by example
  Clarifying how a decision is made
  Using a flexible interpersonal style
  Adjusting the style to the audience

## Slide 8: DECISION MAKING
Four basic decision styles normally used by project managers:
  Command
  Consultation
  Consensus
  Coin flip (random)
Four major factors that affect the decision style:
  Time constraints
  Trust
  Quality
  Acceptance.
Individual AND/OR Team decision making

## Slide 9: POLITICAL & CULTURAL AWARENESS
Skillful use of politics and power in project environments with diversity in norms, backgrounds, and expectations of the people involved with a project.
Involving both internal and external stakeholders, understanding cultural differences can help create an environment of mutual trust and a win-win atmosphere.

## Slide 10: NEGOTIATION
"...a strategy of conferring with parties of shared or opposed interests with a view to compromise or reach an agreement.”
Integral part of project management
Done well, increases the probability of project success.

## Slide 11: TRUST BUILDING
“… critical component in effective team leadership.”
Associated with:
  Cooperation
  Information sharing
  Effective problem resolution.
Without trust it is difficult to establish the positive relationships necessary between the various stakeholders engaged in the project.
When trust is compromised:
  Relationships deteriorate
  People disengage
  Collaboration becomes difficult or impossible

## Slide 12: FACILITATION
The ability to effectively guide a group event to a successful decision, solution, or conclusion.
Building consensus and overcoming obstacles such as difficult group dynamics, and maintaining interest and enthusiasm among group members.
The Facilitator ensures:
  There is effective participation
  Participants achieve a mutual understanding
  Contributions are considered
  Conclusions/results have full buy-in according to the decision process established for the project
  Actions and agreements achieved are appropriately dealt with afterward
Facilitation skills are utilized in:
  Joint Application Design/Development (JAD)
  Quality Function Deployment (QFD)
  User Stories
Notes: JAD: Joint Application Design/Development (JAD) sessions are used in the software development industry. These facilitated sessions focus on bringing business subject matter experts and the development team together to gather requirements and improve the software development process.
Quality Function Deployment (QFD) is a facilitation technique used in the manufacturing industry that helps determine critical characteristics for new product development. QFD starts by collecting customer needs, (voice of the customer). These needs are then objectively sorted and prioritized, and goals are set for achieving them.
User Stories are short, textual descriptions of required functionality, and often developed during a requirements workshop. User stories describe the stakeholder role, who benefits from the feature (role), what the stakeholder needs to accomplish (goal), and the benefit to the stakeholder (motivation).
Project Management Institute. (2017). A guide to the project management body of knowledge (PMBOK guide). Newtown Square, Pa: Project Management Institute

## Slide 13: CONFLICT MANAGEMENT
Actively managing conflicts to arrive at better solutions.
  Identify the causes for conflict
  Minimize potential negative impacts
Adapt their personal conflict management style to the situation.
Involves building the trust necessary for all involved parties to be open and honest
Seeks positive resolution to the situation creating the conflict

## Slide 14: COACHING
“… a means of developing the project team to higher levels of competency and performance.”
Helping people recognize their potential through empowerment and development.
Coaching is used to aid team members:
  To develop or enhance their skills
  build new skills required for project success