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Activity Task Predecessors Duration Activity Cost

A Sign Contract None 5days $5000

B DesignSuvey A 3days $1500

c Identify Audience A 7days $1000

D Run Survey B.C 30 days $6,000

E Analyze Results D 5days $3000

F Create E 5days $1000
Presentation

G Presentto Client  E,F 2days 3,000




