Read the Case on page # 384-385 – THE SHARON CONSTRUCTION CORPORATION” and answer the following questions 1 & 2:

- Construct an AON diagram based on the technical details provided in the appendix.

(Attach the AON diagram)

- Find the completion time and critical path of the project. (The calculations may be shown in the diagram or in the form of a table – attach the calculation table).

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- What is the probability of the project to be completed in 42 weeks? (Do the calculation below with the formula)

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- If the completion time corresponds to 95% probability. In how many weeks the project will be completed? (Do the calculation below with the formula)

_____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Analyze the first and second proposal; and make recommendations based on the expected time.

___________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________