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22 The expected project completion time for the con-
struction of a pleasure yacht is 21 months, and the
project variance is 6. What is the probability that the
project will
(a) require at least 17 months?

(b) be completed within 20 months?
(©) require at least 23 months?
(d) be completed within 25 months?





