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FIGURE 5.5B [fidéfited form of a WBS
1 Manage Project
2 Do System Analysis
3 Develop Software
3.1 Build ATM Hardware Drivers (ATMHD) [
3.2 Build Financial Transaction Handler
3.2.1 Build Validator [E1, E2]
3.2.1.1 Design Validator
3.21.2 Code & Unit Test Validator
3.2.1.3 Integrate & Test Validator
3.2.2 Build Transaction Processor (FINAT) [3, S1, D2, D3, 01, 02, O3]
3.2.2.1 Design Transaction Processor
3.2.2.2 Code & Unit Test Transaction Processor
3.2.2.3 Integrate & Test Processor Components
3.2.3 Build Recorder [E4, E5]
3.2.3.1 Design Recorder
3.2.3.2 Code & Unit Test Recorder
3.2.3.3 Integrate & Test Recorder Module
3.2.4 Build Terminator [E6,D4]
3.2.4.1 Design Recorder
3.2.4.2 Code & Unit Test Recorder
3.2.4.3 Integrate & Test Recorder Module
3.2.5 Integrate FINAT Modules
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3.2.1.2 Code & Unit Test Validator -
3.2.1.3 Integrate & Test Validator
3.2.2 Build Transaction Processor (FINAT) [3, S1, D2, D3, O1, 02, O3]
3.2.2.1 Design Transaction Processor
3.2.2.2 Code & Unit Test Transaction Processor
3.2.2.3 Integrate & Test Processor Components L
3.2.3 Build Recorder [E4, E5]
3.2.3.1 Design Recorder
3.2.3.2 Code & Unit Test Recorder
3.2.3.3 Integrate & Test Recorder Module
3.2.4 Build Terminator [E6,D4]
3.2.4.1 Design Recorder
3.2.4.2 Code & Unit Test Recorder
3.2.4.3 Integrate & Test Recorder Module
3.2.5 Integrate FINAT Modules
3.3 Build Maintenance & Diagnostic Module (MAINT)
3.4 Buy the Communications Package (COMM)
3.5 Integrate ATMHD, FINAT, MAINT, and COMM
Verify System
Validate System
Perform CM
Prepare Technical Publications
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