## Slide 1: You are Your Projects
IT4020-001Management in IT
Chapter One Notes

## Slide 2: Mission Statement
Technology is woven into almost every facet of our day to day household and workplace life. If technology is invisible, then it is really working. To get to the invisible state, a process took place to design and deploy a great system. This requires good project managers and outstanding successful projects. That is what this course is about.

## Slide 3: Chapter One - Objectives
Understand the need for better project management, especially for information technology projects
Explain what a project is, provide examples, list attributes, and list triple constraint of PM
Describe PM and key elements of PM framework, including stakeholders, PM knowledge area, common tools and techniques, and project success
Discuss the relationship between project, program, and portfolio management and the contributions they make to enterprise success
Describe what Project Mangers do, what skills they need, and what the career field is like
Describe the PM profession, history, role of PM Institute (PMI), certification and ethics

## Slide 4: OBJ-1 Intro Facts (2) Understand the need for better project management, especially for information technology projects
2008 IT Global Spending $2.4 Trillion
4 million workers in 2008 United States (2.3% unemployment)
Average Compensation PM manager 100,000+
CHAOS Report 1995 Standish Group,
  Overall Success rate of 8,380 projects was only 16.2%
  31% of projects cancelled before completion.

## Slide 5: Why use project management?
Better control of financial, physical and human resources
Improved customer relations
Shorter development times
Lower costs and improved productivity
Higher quality and increased reliability
Higher profit margins
Better internal coordination
Positive impact on meeting strategic goals
Higher worker morale

## Slide 6: OBJ-2 Explain what a project is, provide examples, list attributes, and list triple constraint of PM
PROJECT Definition: A temporary endeavor undertaken to create a unique product service or result. Operations is work done to sustain the business. Projects end when finished.
Project examples on pages 4-5.

## Slide 7: A Project’s Attributes
  Has unique purpose and well defined objective
  Is temporary-has beginning and end
  Is developed using progressive elaboration. Project are further defined in increments
  Requires resources , often from various areas PEOPLE SOFTWARE HARDWARE
  Has primary customer or sponsor
  Has moments of uncertainty

## Slide 8: The Triple Constraint (Plus One)
SCOPE: What work will be done, what will result, how verified?
TIME: How long will it take? Project’s Schedule? Team track performance? Approve Changes?
COST: What should it cost, What is the budget, How tracked? Who can change budget?
QUALITY: Consumer satisfaction

## Slide 9: Triple Constraints
Chart: 
| TIME
Series 1 | 5000000
SCOPE
  Design 4-444
    Design Part A
    Design Part B
    Design Part C
  Build Part A
    Test Part A
  Build Part B
    Test Part B
  Build Part C
    Test Part C
  Run A B C simultaneous mode
    Test ABC

## Slide 10: OBJ-3 Describe PM and key elements of PM framework, including stakeholders, PM knowledge area, common tools and techniques, and project success
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet project requirements.
Project managers must not only strive to meet specific scope, time, cost, and quality goals of projects, they must facilitate the entire process to meet the needs and expectations of the people involved in or affected by project activities.
Stakeholders: people involved in or affected by project activities. What is their need? What are their expectations?

## Slide 11: Four Core knowledge areas: (lead to specific project objectives)
Project scope management-defining and managing work required to complete P
Project time management-estimating how long it will take to complete steps
Project cost management-preparing and managing the budget
Project quality management- ensures project will satisfy stated or implied needs

## Slide 12: Four facilitating knowledge areas: (processes through which objectives are achieved)
P Human Resources Management: effective use of people resources
P Communications Management: Generating, Collecting, Disseminating, and Storing P Info
P Risk Management: Identifying, Analyzing, and Responding to Risks
P Procurement: Acquiring or procuring goods and services for a project from outside the organization

## Slide 13: Project Success
Did the project meet scope, time and cost goals?
Did the project satisfy the customer/sponsor?
Did the results of the project meet its main objective(s)?

## Slide 14: Your Project Just Ended- Was (were) there…?
  Executive Support
  User Involvement
  Experienced Project Manager(s)
  Clear objectives
  Minimized scope
  Standard Software Infrastucture
  Firm basic requirements
  Formal methodology,
  Reliable estimates
  Other criteria-small milestones

## Slide 15: OBJ-4 Discuss the relationship between project, program, and portfolio management and the contributions they make to enterprise success
A Program is a group of projects
A Program manager manages several projects under banner or group
PORTFOLIO MANAGEMENT- organizations group and manage projects and programs as a portfolio of investments that contribute to the organizations success. Projects and programs are selected to meet organizational strategic goals.
SEE figure at bottom of p18.
See example of PLANVIEW software for portfolio management.

## Slide 16: PMI Organizational Project Management Maturity Model (OPM3) 2003
http://opm3online.pmi.org/demo/downloads/PP_OPM3ExecGuide.pdf

## Slide 17: Entrepreneurial Workplace Success
Are we working on the right projects? In the right areas? Do we have the right resources to be competitive?
Are we carrying out the project well? On time? On budget? Do stakeholders know what they should be doing?

## Slide 18: OBJ-6 Describe the PM profession, history, role of PM Institute (PMI), certification and ethics
Modern PM – Manhattan Project 1946
1917 Henry Gantt- listing events and start end dates
1970s software to manage Artemis-complex schedules for airplanes
1990s- Project Management Office (PMO) created to help organizations structure projects
PMP certification
1969- PROJECT MANAGEMENT INSTITUTE (PMI)
  www.pmi.org
  students of PMI at www.studentsofpm.org
Certification- 318,000+ in 2008 PMP EXAM

## Slide 19: Check out the PMI website

## Slide 20: Ethics
Set of principles that guide our decision making based on personal values of right and wrong.
Ethical decisions generate trust and respect with other people.
PMI Code of Ethics see page 31 and next slide

## Slide 21: A must read…
Project Management Institute
Code of Ethics and Professional Conduct
CHAPTER 1. VISION AND APPLICABILITY
1.1 Vision and Purpose
As practitioners of project management, we are committed to doing what is right and honorable. We set high standards for ourselves and we aspire to meet these standards in all aspects of our lives—at work, at home, and in service to our profession.
This Code of Ethics and Professional Conduct describes the expectations that we have of ourselves and our fellow practitioners in the global project management community. It articulates the ideals to which we aspire as well as the behaviors that are mandatory in our professional and volunteer roles.
The purpose of this Code is to instill confidence in the project management profession and to help an individual become a better practitioner. We do this by establishing a profession-wide understanding of appropriate behavior. We believe that the credibility and reputation of the project management profession is shaped by the collective conduct of individual practitioners.
We believe that we can advance our profession, both individually and collectively, by embracing this Code of Ethics and Professional Conduct. We also believe that this Code will assist us in making wise decisions, particularly when faced with difficult situations where we may be asked to compromise our integrity or our values.
Our hope that this Code of Ethics and Professional Conduct will serve as a catalyst for others to study, deliberate, and write about ethics and values. Further, we hope that this Code will ultimately be used to build upon and evolve our profession.
http://www.pmi.org/AboutUs/Pages/CodeofEthics.aspx

## Slide 22: Tools of the Project Manager
PM Software- The Project Management Center www.infogoal.com/pmc lists 300 applications.
Open source
  openworkbench.org
  dotproject.net
  taskjuggler.org
Mr. Gates’ Project 2007

## Slide 23: Sources sheet
Required Text: TITLE: Information Technology Project Management AUTHOR: Schwalbe EDITION: 6th COPYRIGHT YEAR: 2010 PUBLISHER: Course Technology
Available in your CAS bookstore and online